Instrument Drafting Guidance Note No. 1.3

Judging size and complexity for instrument projects

Document release 2.0

Issued June 2025

Purpose of this document

The purpose of this document is to assist agencies in judging the anticipated size and complexity of instrument drafting projects:

when preparing bids for ExCo instruments; and

when seeking to engage OPC to draft non-ExCo instruments; and

in working out timeframes for the development of instruments and the provision of initial drafting instructions.

ExCo instruments

The anticipated size and complexity of an ExCo instrument must be indicated in the ExCo instrument bid for the instrument (see the ExCo instruments bid templates) and in the drafting instructions for the instrument (see the Drafting instructions template (Instruments)).

Non-ExCo instruments

The anticipated size and complexity of a non-ExCo instrument that an agency is  seeking to engage OPC to draft should be indicated in the drafting instructions (see the Drafting instructions template (Instruments)), or request for quote, for the instrument.

Timeframes

Agencies must take the anticipated size and complexity of an instrument into account in planning the timeframe for developing the instrument, and must ensure that initial instructions are provided to OPC in sufficient time to enable OPC and the instructors to complete the instrument by the desired deadline for finalisation or consultation.

The greater the complexity involved in an instrument, and the larger it is, the longer it will take to complete. Even small, simple instruments can take at least 6 weeks to be ready for finalisation or consultation. Moderately complex instruments can take at least 4 months to be ready for finalisation or consultation. If the instrument or policy is complex, or the instrument is large, it is likely to take between 6 and 18 months to complete the draft for finalisation or consultation.

Size

- The following table sets out what the size categories cover.

| Size | Anticipated number of pages |
| --- | --- |
| Small | up to 5 |
| Medium | from 6 to 50 |
| Large | more than 50 |

- Some factors that may affect size are:

- the number of provisions to be drafted or amended;

- the number of consequential amendments required;

- the number of transitional, application or saving provisions required.

Complexity

- The following table sets out the elements that determine which complexity category applies to an instrument (or to a discrete measure to be included in an instrument).

- If the instrument (or the measure to be included in the instrument) has elements from more than one complexity category, the highest of those categories will apply to the instrument (or to the measure).

- Example: If an instrument requires a small number of provisions to be drafted (low complexity) but raises significant legal issues (high complexity), the high complexity category will apply to the instrument.

| Low | Moderate | High |
| --- | --- | --- |
| requires a small number of provisions to be drafted/amended | requires a reasonable number of provisions to be drafted/amended or a smaller number of complex provisions to be drafted/amended | requires a large number of provisions to be drafted/amended or a smaller number of highly complex provisions to be drafted/amended or is replacing, or requires amendment of, an instrument that is long, detailed or complex |
| easy to identify what provisions/amendments are needed (some analysis or research may be required) | requires a reasonable amount of analysis or research to identify what provisions/amendments are needed | requires a significant amount of analysis or research to identify appropriate legislative solution |
| involves applying well-established or often used drafting precedents or practices | involves a degree of original or novel drafting or the careful application of drafting precedents and practices | involves a high degree of original or novel drafting or the careful application of drafting precedents and practices |
| raises no constitutional or legal issues and no political or other sensitivities | raises some constitutional or legal issues and/or some political or other sensitivities | raises significant constitutional or legal issues and/or significant political or other sensitivities |
| is clearly authorised by the enabling provision/s | raises some issues as to whether it is authorised by the enabling provision/s | raises significant issues as to whether it is authorised by the enabling provision/s |
| requires no, or only a small number of simple, consequential amendments | requires no, or only a reasonable number of, consequential amendments | requires a substantial number of consequential amendments |
| requires no, or only a small number of simple, transitional, application and saving provisions | requires no, or only a reasonable number of, transitional, application and saving provisions | requires a substantial number of transitional, application and saving provisions |

Examples

The following table sets out some examples of instruments that fall within the different size and complexity categories.

| Instrument | Size | Complexity |
| --- | --- | --- |
| Private Health Insurance (Medical Devices and Human Tissue Products) Rules 2023 | Large | High |
| Health Insurance Legislation Amendment (2023 Measures No. 1) Regulations 2023 | Large | Moderate |
| National Health (Supply of Pharmaceutical Benefits—Under Co-payment Data and Claims for Payment) Amendment (General Co-payment) Rules 2022 | Small | Moderate |
| National Greenhouse and Energy Reporting Amendment (2023 Measures No. 1) Regulations 2023 | Small | Moderate |
| Energy Legislation Amendment (Information Requirements) Regulations 2023 | Medium | High |
| Product Stewardship (Oil) Amendment Regulations 2023 | Small | Low |
| Australian Immunisation Register Amendment (Japanese Encephalitis Virus) Rules 2022 | Small | Low |
| Offshore Electricity Infrastructure Regulations 2022 | Large | High |
| Parliamentary Business Resources Amendment (Office and Travel Expenses) Regulations 2025 | Small | High |
| Ozone Protection and Synthetic Greenhouse Gas Management Amendment (2023 Measures No. 1) Regulations 2023 | Medium | High |